Minutes Of Meeting On Aarna Matrimony

Count Of Meeting : 1

Date : 7th September

Time : 6:10pm To 7:10pm

Attended Person :

1. Naveen Sir
2. Soujanya Mam
3. Raja Sir
4. Akhil
5. Babumiya
6. Mrunal

Outcome :

1. In live, at the bottom of page there is laravel bar which is showing all data related to project, like modules, views, queries.
2. Screen is not scrolling freely(stucking).
3. Have to upgrade laravel version from 5.5 to 7.x.
4. At user dashboard we have to show chat option.
5. Babu should maintain module sheet for this project.
6. From now onwards Mrunal will maintain MOM.
7. Everyday by the end of the day working should be noted by soujanya mam.

Remark : It's been two months now and we just completed design and not yet upgrade project.